AI WEATHERWISE

PHASE 4: PROJECT PLANNING PHASE

| Date | 21/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-6594 |
| Project Name | AI WeatherWise |

Team Leader : KANAGAVEL M
Team members : GURUSAKTHI D|| EZRAJID I||ARAVINTH G

# 4.1 PROJECT OBJECTIVES

The objective of AI WeatherWise is to provide a backend REST API that obtains weather information through an external weather service and uses Google Gemini AI to generate intelligent weather-related insights. The project processes weather information through Node.js and Express.js APIs and returns structured responses to the client.

Provide weather information through REST API endpoints.

Integrate an external weather-data service with the backend.

Process weather information and provide useful weather insights.

Integrate Google Gemini AI for intelligent analysis of weather information.

Provide appropriate responses for valid requests and external-service failures.

# 4.2 PROJECT SCOPE

Included in the current implementation: Node.js and Express.js backend development, REST API processing, external weather-data integration, Google Gemini AI integration, request processing, response generation, and error handling associated with the implemented API flow.

Outside the current scope: Database-based data storage, user authentication, user accounts, administrative roles, blog/content management, comments, and other unrelated application modules are not part of the current AI WeatherWise implementation.

# 4.3 MAJOR PROJECT MODULES

| Module | Main Responsibility | Expected Output |
| --- | --- | --- |
| Express REST API | Receives client requests and sends API responses. | Structured JSON response |
| Weather Integration | Obtains required weather information from the external weather service. | Weather data |
| Gemini AI Integration | Processes weather information using Google Gemini AI to generate intelligent insights. | AI-generated weather insight |
| Request Processing & Validation | Processes incoming API data and handles invalid requests. | Validated request / error response |
| Error Handling | Handles failures from the API flow and external services. | Appropriate error response |

# 4.4 TASK BREAKDOWN

| Task ID | Planned Activity | Expected Result / Status |
| --- | --- | --- |
| T01 | Project setup and dependency configuration | Backend environment prepared |
| T02 | Express server and REST API development | API endpoints operational |
| T03 | Weather service integration | Weather data retrieved successfully |
| T04 | Weather response processing | Required weather information prepared |
| T05 | Google Gemini AI integration | Intelligent weather insight generated |
| T06 | Input validation and error handling | Invalid requests and failures handled |
| T07 | API testing and response verification | API behaviour verified |
| T08 | Documentation and demonstration preparation | SmartBridge submission and demo prepared |

# 4.5 DEVELOPMENT TIMELINE

| Week | Planned Work |
| --- | --- |
| Week 1 | Requirement analysis, project setup and Express backend structure |
| Week 2 | REST API development and weather-service integration |
| Week 3 | Google Gemini AI integration and weather insight generation |
| Week 4 | Validation, error handling and API testing |
| Week 5 | Documentation, final verification and demonstration preparation |

# 4.6 PROJECT MILESTONES

1. Project requirements and backend structure finalized.

2. Express REST API development completed.

3. External weather-data integration completed.

4. Google Gemini AI integration completed.

5. Weather information and AI-generated insights verified.

6. Error and invalid-request handling tested.

7. SmartBridge documentation prepared.

8. Final project demonstration prepared.

# 4.7 TESTING PLAN

Testing will focus on the implemented REST API flow and its external integrations.

Valid requests: Verify correctly formed requests return expected weather information and an AI-generated insight.

Invalid input: Send incomplete or invalid request data and verify that the API returns an appropriate error response.

Weather API failure: Test behaviour when the external weather service does not respond successfully.

Gemini failure: Test behaviour when Google Gemini AI cannot generate the requested insight.

Error handling: Verify failures are handled without producing misleading successful responses.

Final response verification: Check the returned JSON structure, values, messages and overall API response.

# 4.8 RISK IDENTIFICATION AND MITIGATION

| Risk | Possible Impact | Mitigation |
| --- | --- | --- |
| External weather API failure | Weather information may not be available | Handle failed requests and return a suitable error response |
| Gemini API failure | AI insight may not be generated | Implement Gemini error handling and clear failure responses |
| Invalid input | Incorrect or incomplete processing | Validate incoming request data |
| API key/configuration issue | External integrations may fail | Verify required environment configuration before execution |
| Network problems | External API requests may fail or time out | Handle network errors and avoid treating failed requests as successful |

# 4.9 DOCUMENTATION & DEMO PLAN

The project will be documented phase-wise according to SmartBridge submission requirements, with each phase describing the relevant development and planning activities.

The final demonstration will present:

Project Name: AI WeatherWise

Purpose: Deliver intelligent weather forecasts and insights through a backend REST API.

Benefits: Combines weather information with AI-generated interpretation.

Working Process: Client request → Express API → weather-data service → weather information processing → Google Gemini AI → final API response.

API Execution: Demonstrate the implemented API request and execution flow.

Final Output: Display and explain the returned weather information and generated AI insight.

# 4.10 PROJECT PLANNING SUMMARY

AI WeatherWise is planned as a focused backend REST API project using Node.js and Express.js, with external weather-data integration and Google Gemini AI for intelligent weather insights. Development progresses from project setup and API implementation through weather and AI integration, followed by validation, error handling, testing, documentation, and final demonstration. The planning process ensures that each implemented component is verified before the project is presented for SmartBridge evaluation.